| WIPO |  | E IPC/CE/37/3 ORIGINAL: English DATE: January 13, 2006 |
| --- | --- | --- |
| WORLD INTELLECTUAL PROPERTY ORGANIZATION |  |  |
| GENEVA |  |  |

special union for the international patent classification
(ipc union)

COMMITTEE OF EXPERTS

Thirty-Seventh Session

Geneva, February 14 to 17, 2006

IPC Development Program for 2006 to 2008

Document prepared by the Secretariat

1	At its thirteenth session, held in June 2005, the IPC Revision Working Group decided to prepare an IPC development program for the current revision period 2006 to 2008.  This plan should include, in addition to the ordinary revision or maintenance work, tasks relating to the implementation of the reform or of other improvements in the IPC.  It should set priorities, targets and milestones for these tasks and also for the regular work of the IPC Committee of Experts and of the Working Group (see document IPC/WG/13/5, paragraphs 41 and 42).

2	At its fourteenth session, held in November 2005, the Working Group approved such a development program and invited the Advanced Level Subcommittee to prepare a corresponding program for the tasks under its responsibility.  The International Bureau was invited to combine the programs approved by the Subcommittee and by the Working Group into one proposal,which appears in the Annex to this document, to be submitted to the thirty-seventh session of the Committee of Experts for adoption (see document IPC/WG/14/3, paragraphs 35 and 36).

3	The Committee of Experts is invited to adopt the IPC development program for 2006 to 2008.

[Annex follows]

IPC DEVELOPMENT PROGRAM (2006 – 2008)

FOR THE IPC REVISION WORKING GROUP (WG)

| Task No. | Task Title | Action | Timeline |
| --- | --- | --- | --- |
| Continuous tasks |  |  |  |
| 1 | Elaboration of classification definitions |  |  |
| 1(a) | Develop a plan for completion of all subclass definitions | Prepare an updated list of priorities. Prepare a list of prioritized subclasses. | Q2/2006 Q4/2006 |
| 1(b) | Preparation of definitions | Complete definitions for additional 50 subclasses. | Q4/2008 |
| 2 | Systematic maintenance of the IPC |  |  |
| 2(a) | Develop a plan for maintenance of all subclasses | Prepare an updated list of priorities. Start pilot projects. | Q2/2006 |
| 2(b) | Treatment of maintenance projects | Complete maintenance of 10 subclasses. | Q4/2007 |
| 3 | Removal of informative references in IPC schemes | Remove informative references from the IPC schemes after completion of corresponding D-projects. | As needed |
| 4 | Removal of references from guidance headings |  |  |
| 4(a) | Develop a plan for removal of references from guidance headings in all subclasses | Develop plan. | Q2/2006 |
| 4(b) | Removal of references | Remove all references from guidance headings and relocate them in appropriate groups (i.e., limiting type) or in the electronic layer (i.e., informative type). | Q4/2007 |
| 5 | Special Residual Subclasses and Residual Main Groups |  |  |
| 5(a) | Introduction of residual main groups in IPC schemes | Create residual main groups where appropriate. | Q1/2008 |
| 5(b) | Maintenance of special residual subclasses and main groups in IPC schemes | Develop a procedure. Periodical review of all residual subclasses and main groups for emerging technologies or classification problems. | Q2/2006 Continuous |
| Ad hoc tasks |  |  |  |
| 6 | Treating revision projects | Treat core level projects and projects which are forwarded from the Advanced Level Subcommittee (ALS). | As needed |
| 7 | Update of IPC training examples | Update existing training examples following a revision project. Introduce a new training example when a new subclass is introduced or an existing one is extensively revised. | As needed |
| 8 | Correction of obvious errors or deficiencies in IPC schemes or definitions | The International Bureau (IB) will evaluate proposals for correcting obvious errors in IPC schemes or definitions and refer to ALS or WG, if appropriate. IB will correct evident clerical errors without further action. | As needed |
| 9 | Evaluate borderlines between the core and advanced level in schemes for problems with hierarchy, ease of use, and correctness of notes, examples or references | Evaluate and propose improvements to the schemes, notes, examples or references and refer task to ALS when appropriate. | As needed |
| 10 | IPC Guide or Handbook improvement | Evaluate proposals for new or revised principles or rules for the IPC and propose corresponding changes to the Guide. Update the Handbook to reflect any changes in the Guide and relevant Guidelines. | Q4/2007 |
| 11 | Quality control of IPC classification | Develop a procedure for investigating significant discrepancies reported between classification symbols applied to members of simple patent families. Propose corrective actions as appropriate. | Q2/2007 Continuous |
| 12 | Preparation of the new IPC edition |  | Q1/2008 |

IPC DEVELOPMENT PROGRAM (2006 – 2008)

FOR THE ADVANCED LEVEL (AL) SUBCOMMITTEE

| Task No. | Task Title | Action | Timeline |
| --- | --- | --- | --- |
| Ad hoc tasks |  |  |  |
| 1 | Evaluation of proposed AL revision projects | Evaluate all proposed advanced level revision projects, and other projects forwarded from the WG, requiring document reclassification. Determine the benefit and prioritize these projects according to resources available at the offices performing the reclassification work. | As needed |
| 2 | Treating accepted revision projects | Treat accepted revision projects in accordance with the priorities established in task 1. | As needed |
| 3 | Treating definitions | After completion of an AL revision project, prepare corresponding group definitions and subclass definitions if not available. | As needed |
| 4 | Correction of obvious errors or deficiencies in IPC AL schemes or definitions | The IB will evaluate proposals for correcting obvious errors in IPC schemes or definitions and refer to ALS, if appropriate, for their consideration. IB will correct evident clerical errors without further action. | As needed |
| 5 | Evaluate borderlines between core and advanced level in schemes | Evaluate borderlines between the core and advanced level in schemes for problems with hierarchy, ease of use, and correctness of notes, examples or references, in the framework of an AL revision project. | As needed |
| 6 | Preparation of new IPC versions | Publication of the new versions of the AL and of corresponding definitions on Internet, preparation of corresponding files. | Continuous |

[End of Annex and of document]