**DRAFT High-level roadmap for Hague System electronic data exchange with Offices**

**version 0.6**

**06/02/2017**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Q4-2016** | **Q1-2017** | **Q2-2017** | **Q3-2017** | **Q4-2017** | **Q1-2018** | **Q2-2018** | **Q3-2018** | **Q4-2018** | **Q1-2019** | **Q2-2019** | **Q3-2019** | **Q4-2019** | **Q1-2020** |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| International Bureau |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Detailled specifications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Launch ST.96 Bulletin stream |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepare Back-end System for granular components |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Announce that ST.96 is the authoritative format |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Launch the granular component ST.96 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| XML4IP Task Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing Office to IB communications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing of IB to Office communications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Publication of ST.96 V3 |  |  |  | Oct-17 |  |  |  |  |  |  |  |  |  |  |
| CIPO & USPTO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prototype of IB to Office communications |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **Authoritative Data Format (IB to Office)** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hague DTD | Effective | | | | | | | Sunset Period | | | | |  |  |
| Hague ST.96 |  |  | BETA | | | | | Effective | | | | | | |
| **Authoritative Data Format (Office to IB)** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hague MECA IN DTD  Hague ST.96  **Other events** | Effective | | | | Sunset period | | | | | | | |  |  |
| BETA | | | | Effective | | | | | | | | | |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Accession by the Russian Federation |  |  |  |  | ? |  |  |  |  |  |  |  |  |  |
| Accession by Canada |  |  |  |  |  |  | ? |  |  |  |  |  |  |  |
| Hague Working Group |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CWS |  |  | May 29 |  |  |  |  |  |  |  |  |  |  |  |
| XML4IP TF 2017 meeting |  |  |  | Sep-17 |  |  |  |  |  |  |  |  |  |  |
| Publication of information notice to specify that the  authoritative version will be ST.96 |  |  |  | tbd |  |  |  |  |  |  |  |  |  |  |

[End of Annex and of document]

**Workstreams**