## Slide 1
IPC Working Group 31 -
Updates on IT support for the IPC
Geneva
May 16, 2014
Patrick Fiévet
Head of IT Systems Section

## Slide 2: Agenda
Updates on IPC-related IT support
IPCPUB Internet publication
IPCRM project
IPCRECLASS

## Slide 3: IPC publication platform (IPCPUB)
Version 5.0 FIPCPC parallel viewer
Initially tested with:
  CPC version 2013.12
  FI version May 2013
Beta version of the viewer available since end of April

## Slide 4: IPC publication platform (IPCPUB)
Version 5.0 FIPCPC parallel viewer
2 types of issues to be addressed with these data:
  CPC concordance to IPC (548 CPC + 146 FI)
  Errors in the XML input files (1060 CPC + 1 FI)
Software adjustments to show something in the second case (concerned symbols are indicated with )
Notes: <number>

## Slide 5
Notes: <number>

## Slide 6: IPC publication platform (IPCPUB)
Perspectives
Move into production first week of June with
  CPC version 2014.02
  FI version November 2013
Software package available on demand as from July

## Slide 7: IPCRM project status
Future solution for IPC Revision Management
Status: Against IPCRM Project Plan
Stage 1:
Requirement analysis: DONE
Terms of Reference for request for Proposal: DONE
Bid Evaluation team: approved
Evaluation methodology and criteria: in progress
Stage 2:
Expression of interest: mid May
Request for Proposal: June
Bidder selection: July

## Slide 8: IPCRECLASS
IPC Reclassification status update:
  Stabilization of the backlog around 1.5 million families to be reclassified
  Variations in IPC reclassification knowledge in some offices

## Slide 9: 2008-2014 IPC reclassification : backlog evolution

## Slide 10: IPCRECLASS
Perspectives June 2014:
  Modification of IPCRECLASS to accept subsequent waves of Working Lists
  Fixes for problems reported until May 12

## Slide 11: Update on IT support for the IPC
QUESTIONS?
contact WIPO at claims@wipo.int

## Slide 12: Feedback for improvements or suggestions
E-forum Projects dedicated to this purpose:
IPCRECLASS: CE446
IPCPUB Internet publication: CE447
IPC-Eforum: CE445
IPCRM project: CE457